## Slide 1: Team Members: Dana Aljawder, Lama AlSuwayan, Everett Carson, Igibek Koishybayev, Hung Vong Project Mentor: Jonathan Bell
EC 500-A1: Cloud Computing
Plugin Architecture for The Massachusetts Open Cloud GUI
(MOC GUI)

## Slide 2: Project Overview
Plugin for MOC-UI
  Allow external web apps to be integrated into MOC-UI
HaaS
  Test case: implement a web app to manage projects using HaaS
Integration of HaaS app into MOC-UI

## Slide 3: Integration Strategy
iFrame
MOC-UI
<Header>
<Footer>
HaaS Server
HaaS Services
Name, URL
Add to list
<Market>
External Services

## Slide 4: Last Sprint
Set up instances of HaaS server
Created HaaS API (List all Projects)
Integrated HaaS API calls into web app
  create/delete projects
  Get all free nodes
  Get all projects
  List project nodes/networks
Extended UI (Django templates, CSS & JavaScript)

## Slide 5: Sprint 3
Created HaaS APIs:
  (4) View All Nodes [3]
  (2) View All Networks [.5]
Integrated HaaS API calls into web app:
  (6) Attach Headnode to Project [10]
  (2) Show Node Details[4]
  (2) Attach/Detach Nodes [1.5]
  (1) View All Nodes/Networks [0.5]
(5) Enhanced UI (Django templates, CSS & JavaScript)[9]

## Slide 6: Burndown

## Slide 7: DeMO

## Slide 8: What’s Next For Sprint 4
Work on CSS
Implement HaaS API calls:
  Detach Network from Project
Integrate HaaS API calls into the app:
  Connect Project Network
  Detach Project Network
  Detach Headnode
  (Strech) Manage NICS

## Slide 9: Overall Status
Under Estimated Sprint2 Goals, Over Estimated Sprint3 Goals
iFrame Integration (Sprint 5)
  Depends on MOC UI group

## Slide 10: Q & A!