## Slide 1: Team Members: Dana Aljawder, Lama AlSuwayan, Everett Carson, Igibek Koishybayev, Hung Vong Project Mentor: Jonathan Bell
EC 500-A1: Cloud Computing
Plugin Architecture for The Massachusetts Open Cloud GUI
(MOC)

## Slide 2: Project Overview
Plugin for MOC-UI
  Allow external web apps to be integrated into MOC-UI
HaaS
  Test case: implement a web app to manage projects using HaaS
Integration of HaaS app into MOC-UI

## Slide 3: Integration Strategy
iFrame
MOC-UI
<Header>
<Footer>
HaaS Server
HaaS Services
Name, URL
Add to list
<Market>
External Services

## Slide 4: Sprint 1
Learned web tools (Django)
Studied HaaS API
Developed initial UI for app
Did not use Trello properly

## Slide 5: Sprint 2
(4) Set up instances of HaaS server [3]
(Stretch)Created HaaS API (List all Projects) [5]
Integrated HaaS API calls into web app
  (4) create/delete projects [4]
  (Stretch)Get all free nodes [1]
  (Stretch)Get all projects [0.5]
  (Stretch)List project nodes/networks[2]
(8) Extended UI (Django templates, CSS & JavaScript)[7]

## Slide 6: Burndown – Bad Chart

## Slide 7: Burndown – Corrected

## Slide 8: What’s Next For Sprint 3
Finalize the web app UI:
  Navigation
  Node details
Implement forms to process data:
  Assign headnode
  Detach node
Integrate HaaS API calls into the app
  Detach nodes
  Assign headnode

## Slide 9: Overall Status
Almost done with initial goals
iFrame Integration (Sprint 4 & 5)
  Depends on MOC UI group
Could work on stretch goals in the meantime
  Authorization for HaaS

## Slide 10: Q & A!