## Slide 1: Team Members: Dana Aljawder, Lama AlSuwayan, Everett Carson, Igibek Koishybayev, Hung Vong Project Mentor: Jonathan Bell
EC 500-A1: Cloud Computing
Plugin Architecture for The Massachusetts Open Cloud GUI
(MOC)

## Slide 2: Project Overview
Plugin for MOC-UI
  Allow external web apps to be integrated into MOC-UI
HaaS
  Test case: implement a web app to manage projects using HaaS
Integration of HaaS app into MOC-UI

## Slide 3: Integration Strategy
iFrame
MOC-UI
<Header>
<Footer>
HaaS Server
HaaS Services
Name, URL
Add to list
<Market>
External Services

## Slide 4: Sprint 1
Learned web tools (Django)
Studied HaaS API
Developed initial UI for app
Did not use Trello properly

## Slide 5: Sprint 2 (will change depending on Igibek)
(4) Set up instances of HaaS server [3]
Integrated HaaS API calls into web app
  (4) create/delete projects [3]
  (2) create/delete nodes ?? [hours]
(8) Finished UI (Django templates, CSS & JavaScript)[7]
Stretch – added API call to HaaS

## Slide 6: Burndown – Bad Chart

## Slide 7: Burndown – Corrected

## Slide 8: What’s Next For Sprint 3
(?) Integrate API calls
(?) Complete Submission Forms

## Slide 9: Overall Status
Almost done with initial goals
iFrame Integration (Sprint 4 & 5)
  Depends on MOC UI group
Could work on stretch goals in the meantime
  Authorization for HaaS

## Slide 10: Q & A!