## Slide 1: Team Members: Dana Aljawder, Lama AlSuwayan, Everett Carson, Igibek Koishybayev, Hung Vong Project Mentor: Jon Bell
EC 500-A1: Cloud Computing
Plugin Architecture for The Massachusetts Open Cloud GUI
(MOC)

## Slide 2: MOC UI Plugin/HaaS

## Slide 3: Previous Sprint
Created HaaS APIs:
  View All Nodes
  View All Networks
Integrated HaaS API calls into web app:
  Show Node Details
  Attach/Detach Nodes
  View All Nodes/Networks
Enahnced UI (Django templates, CSS & JavaScript)

## Slide 4: Current Sprint
Integrate HaaS API Calls:
  Nodes:
    (4) Add NIC/ Delete NIC [2.5]
    (2) Power Cycle [1]
    (2) Delete Node [3]
  Headnode:
    (4) Add/Delete HNIC [2.5]
    Start/Stop Headnode
    Delete Headnode
  Networks:
    (3) Create Network [13]

## Slide 5: Current Sprint - Cont’d
Refactor the app:
  (13) Redesign Use Cases [8]
  (13) File Structure and URLS [8]
  (8) Forms and Tables [5]
  (13) Redsign Node Details [30]
(Stretch) Unit Testing for Previous Sprint Calls:
  List All Projects
  List All Networks
  All Node

## Slide 6: Burndown

## Slide 7: Refactoring – App Structure and URLS
MOC UI Plugin
MOC UI
Projects
/projects
Nodes
/nodes
Networks
/networks

## Slide 8: Refactoring – App Structure and URLS
MOC UI Plugin
MOC UI
Projects
/projects
Networks
/networks
Network Details
/networks/{{name}}
Project Details
/projects/{{name}}
Node Details
/nodes/{{name}}
Nodes
/nodes

## Slide 9: Refactoring – App Structure and URLS
MOC UI Plugin
MOC UI
Projects
/projects
Headnode
Nodes
/nodes
Node Details
/nodes/{{name}}
Networks
/networks
Network Details
/networks/{{name}}
Project Details
/projects/{{name}}
Nodes
Networks
Availability
NICs
Networks
Project
HNICs and NICs
Creator
Project

## Slide 10: DEMO

## Slide 11: Challenges: HaaS Database Schema

## Slide 12: Challenges: HaaS API Calls

## Slide 13: Overall Status
Initial Project Description Stretched
  Initial: Integration of Existing Calls
  Stretch: Writing new API calls
Main Goal of Integration of iFrame Pushed Back as a Result

## Slide 14: Q & A!