## Slide 1: Team Members: Dana Aljawder, Lama AlSuwayan, Everett Carson, Igibek Koishybayev, Hung Vong Project Mentor: Jon Bell
EC 500-A1: Cloud Computing
Plugin Architecture for The Massachusetts Open Cloud GUI
(MOC)

## Slide 2: Project Overview
Plugin for MOC-UI
  Allow external web apps to be integrated into MOC-UI
HaaS
  Test case: implement a web app to manage projects using HaaS
Integration of HaaS app into MOC-UI

## Slide 3: Integration Strategy (use diagrams)
MOC-UI

## Slide 4: Sprint 1
Learned web tools (django)
Studied HaaS API
Developed initial UI for app
Did not use Trello

## Slide 5: Sprint 2
(4) Set up instances of HaaS server [3]
Integrated HaaS API calls into web app
  (4) create/delete projects [3]
  (2) create/delete nodes ?? [hours]
(8) Finished UI (Django templates, CSS & JavaScript)[7]

## Slide 6: Sprint 2 – Cont’d
Stretch – added API call to HaaS
Http://192.168.32.133:8000 [DEMO]

## Slide 7: Burndown (and our mistakes!)

## Slide 8: What’s Next For Sprint 3
(15) Complete HaaS API
(15) Integrate API calls

## Slide 9: Q & A!