## Slide 1: Team Members: Dana Aljawder, Lama AlSuwayan, Everett Carson, Igibek Koishybayev, Hung Vong Project Mentor: Jon Bell
EC 500-A1: Cloud Computing
Plugin Architecture for The Massachusetts Open Cloud GUI
(MOC)

## Slide 2: MOC-UI Plugin Review
Presented web tools used for project
Talked about HaaS
Gave hardcoded DEMO
Planned on finishing some HaaS API calls

## Slide 3: Integration Strategy (use diagrams)

## Slide 4: Learning Experience
Trello is a bad to-do list
Set better stretch goals
Etc… add more

## Slide 5: Sprint 2
(4) Set up HaaS server for testing [3]
Integrated some HaaS APIs
  (4) create/delete projects [3]
  (2) create/delete nodes ?? [hours]
(8) Django templates, CSS & JavaScript fixes [7]

## Slide 6: Sprint 2 – Cont’d
[DEMO]

## Slide 7: Burndown
Insert Trello burndown chart here after we fix Trello board

## Slide 8: What’s Next For Sprint 3
(15) Complete integration of all remaining HaaS API calls
(15) Set up authentication service
  How?
(15) Set up topology visualization
  Grab JSON data and use AJAX
(20) Load balance for end-users

## Slide 9: What Visualization Might Look Like

## Slide 10: Q & A!